# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 15 February 2025 |
| --- | --- |
| Team Members | Jaganadharao Tarra — Team Lead Naga Lakshmi Ila — Member Kishan Puvvula — Member Jillella Charan Kumar — Member Rajesh Singothu — Member |
| Project Name | Book a Doctor |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a patient, I can register by entering email, password, and confirming password. | 2 | High | Naga Lakshmi Ila |
| Sprint-1 |  | USN-2 | As a patient, I will receive a confirmation email once registered. | 1 | High | Naga Lakshmi Ila |
| Sprint-1 | Login | USN-3 | As a patient, I can log into the application by entering email & password. | 1 | High | Naga Lakshmi Ila |
| Sprint-1 | Doctor Registration & Approval | USN-7 | As a doctor, I can register and my profile becomes visible only after admin approval. | 3 | High | Jillella Charan Kumar |
| Sprint-1 | Doctor Approval | USN-9 | As an admin, I can approve or reject doctor registration requests. | 2 | High | Jillella Charan Kumar |
| Sprint-2 | Doctor Search | USN-4 | As a patient, I can search for doctors by specialization and location. | 3 | High | Kishan Puvvula |
| Sprint-2 | Appointment Booking | USN-5 | As a patient, I can book an appointment with an available doctor. | 3 | High | Rajesh Singothu |
| Sprint-3 | Document Upload | USN-6 | As a patient, I can securely upload my medical reports/prescriptions. | 2 | Medium | Jaganadharao Tarra |
| Sprint-3 | Schedule Management | USN-8 | As a doctor, I can view and manage my appointment schedule. | 3 | High | Jaganadharao Tarra |
| Sprint-4 | Platform Monitoring | USN-10 | As an admin, I can monitor platform activity and manage users. | 2 | Medium | Jaganadharao Tarra |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 23 Apr 2026 | 29 Apr 2026 | 9 | 29 Apr 2026 |
| Sprint-2 | 6 | 6 Days | 30 Apr 2026 | 06 May 2026 | 6 | 06 May 2026 |
| Sprint-3 | 5 | 6 Days | 07 May 2026 | 13 May 2026 | 5 | 13 May 2026 |
| Sprint-4 | 2 | 6 Days | 14 May 2026 | 20 May 2026 | 2 | 20 May 2026 |

## Velocity

With a 6-day sprint duration and a total of 22 story points delivered across 4 sprints (average velocity of 5.5 points/sprint), the team's average velocity (AV) per iteration unit is approximately 0.92 story points/day.

## Burndown Chart

A burndown chart tracks the remaining work (story points) against time for each sprint. As Sprint-1 through Sprint-4 progressed, the team completed all planned story points on schedule (9 → 6 → 5 → 2), reflecting steady velocity across the Registration, Doctor Search, Appointment Booking, Document Upload, and Admin Monitoring epics.